CSIxx51 Project Proposal Form

Project Title: “CurrencyMaster: Your All-in-One Currency Converter”

Team Name: CurrencyNinjas.

Team Members:

Revally kiran : 00837818

Vemula Venkata Naga Hanisha :   00822052

Jwalin :  00814337

Project Description:

Our project aims to create a currency converter application with a graphical user interface (GUI). The converter will allow users to easily convert between different currencies. It will provide up-to-date exchange rates sourced from an API, and users will have the option to save settings like their default currency for convenience.

Write your project’s final functionality and deliverables:

Our project's final functionality and deliverables include:

- A user-friendly GUI for the currency converter.

- Currency conversion based on real-time exchange rates obtained from a currency exchange API.

- The ability for users to set a default currency.

- A history feature that allows users to view their past conversions.

- Options for customizing the number of decimal places displayed.

- Currency module that can be imported into other projects for easy currency conversion.

– Sprint #1: 2023-10-02 → (Core Functionality with CLI Interface)

- Develop the core currency conversion logic.

- Implement a command-line interface (CLI) for basic functionality.

– Sprint #2: 2023-10-22 → (File I/O and Networking)

- Integrate an API to fetch real-time exchange rates.

- Implement file I/O for saving user settings and conversion history.

– Sprint #3: 2023-11-12 → (Graphical User Interface)

- Design and create a user-friendly GUI for the currency converter.

- Integrate the core currency conversion logic into the GUI.

– Final Sprint: Polish and Submission

- Finalize the project, ensuring all features work seamlessly.

- Conduct thorough testing and debugging.

- Prepare project documentation and submit it.

While not mandatory, we aim to implement the following additional features:

- Currency trend analysis to help users make informed decisions.

- Multi-language support for the GUI.

- A currency symbol lookup feature for easy selection.

- Integration with a news API to provide currency-related news and updates.